MUSIC-DRIVEN VIDEO GENERATION PLATFORM

Developer Technical Brief  •  v1.0

Prepared for the Engineering Team  •  Confidential — Internal Use Only

| 26 Weeks Total Timeline | 4 Phases Dev Phases | 3 LLMs Multi-Model | 5–15 min Target Length |
| --- | --- | --- | --- |

# 1. Product Overview

We are building a music-driven, long-form video generation platform that converts audio input — music tracks, sound effects, or text prompts — into fully rendered 5 to 15 minute videos. The platform uses a multi-LLM orchestration strategy to maximise quality while avoiding single-model dependency.

## 1.1 Core User Journey

- User uploads a music file (MP3, WAV, FLAC — up to 200 MB)

- Platform analyses the audio: BPM, beat timestamps, mood, genre, energy curve

- LLM Orchestrator generates a scene-by-scene storyboard timed to the beat map

- Each scene is independently rendered as a 5-second video clip in parallel

- FFmpeg assembles all clips, syncs original audio, adds captions, outputs final video

- User receives a download link and can stream or share immediately

## 1.2 What Is Out of Scope for v1

The following are explicitly out of scope. Do not invest engineering time here until Phase 4 is complete and signed off.

- Real-time video generation (all jobs are async, 5–20 min wall clock)

- Multi-character dialogue scenes with lip sync

- User-editable storyboard (post-generation editing is Phase 4+)

- Mobile native app (web-only for v1)

- Video-to-video transformation

# 2. System Architecture

## 2.1 High-Level Pipeline

The system follows a four-stage pipeline. Each stage is decoupled via the Celery job queue, so individual stages can fail, retry, and scale independently.

Audio Upload  →  Analysis Worker  →  LLM Orchestrator  →  Scene Render Workers (parallel)  →  Assembly  →  Delivery

### Stage 1 — Audio Analysis

- librosa: BPM, beat frame timestamps, onset strength, spectral centroid

- Essentia: key, mode, danceability, mood (happy / sad / aggressive / relaxed), genre

- Gemini 2.0 Flash: receives the raw audio file, returns structured JSON with emotional arc, energy highs/lows, and suggested visual styles

- Demucs (optional): separates vocals from backing track for narration scenes

### Stage 2 — LLM Scene Planning

- LiteLLM router sends scene planning request to Claude Sonnet 4.5

- Claude receives: audio analysis JSON, total duration, beat timestamps, mood summary

- Claude outputs a JSON storyboard: array of scenes each with start_time, end_time, visual_prompt, mood, camera_style, color_palette, transition

- GPT-4o rewrites each visual_prompt to optimise it for the video generation model

- A second Claude pass reviews all prompts — scenes scoring below 6/10 are flagged and retried

### Stage 3 — Parallel Scene Rendering

- Celery group fans out all scene render tasks simultaneously across available workers

- Each worker calls Kling 1.6 API with the scene prompt and style parameters

- On Kling failure or cost cap hit, worker automatically falls back to Wan 2.1 on RunPod GPU

- Flux 1.1 Pro generates a keyframe reference image for scenes requiring character consistency

- All rendered clips (MP4, 5s each) are uploaded to S3/R2 and the scene record updated

### Stage 4 — Assembly and Delivery

- FFmpeg stitches all clips in beat-timestamp order

- Original audio track is mixed back in — beat-aligned, never re-generated

- Optional: ElevenLabs narration dubbed over backing track at scene transitions

- Captions burned in from lyrics or LLM-generated chapter titles

- Final MP4 uploaded to Cloudflare R2, CDN-backed pre-signed URL returned to user

## 2.2 LLM Routing Strategy

All LLM calls go through LiteLLM, giving us a single interface, automatic cost tracking, and instant provider fallback. Routing rules:

| Task | Primary LLM | Fallback | Why |
| --- | --- | --- | --- |
| Scene storyboard | Claude Sonnet 4.5 | GPT-4o | Best long-context structured output and narrative coherence |
| Prompt rewriting | GPT-4o | Claude Haiku 4.5 | Fast, creative, tuned for diffusion-model prompt style |
| Audio mood analysis | Gemini 2.0 Flash | Claude (no audio) | Only Gemini accepts raw audio as native input |
| Quality review pass | Claude Sonnet 4.5 | GPT-4o | Strict instruction-following for scoring rubric |
| Captions / metadata | Claude Haiku 4.5 | GPT-4o mini | Low cost, fast — simple extraction task |

## 2.3 Key Design Decisions

These decisions were made deliberately to reduce complexity and cost. Do not change them without a team discussion.

- Segment-and-assemble, not end-to-end — No model can generate 10 min in one shot. We generate 5s clips and stitch with FFmpeg.

- All renders are async — Never block an HTTP request on a render job. All jobs go through Celery. The API returns a job ID immediately.

- Beat map drives cut timing — We do not guess cut points. librosa provides exact beat timestamps. FFmpeg cuts happen at those times.

- One reference image per character — Flux generates a reference image per named character. IP-Adapter passes this to Kling as a style anchor for consistency.

- S3/R2 for all media — Never store audio or video in the database or on local disk. Always stream to/from object storage.

# 3. Recommended Tech Stack

Every choice below was selected for: best fit for the use case, Python-ecosystem compatibility, and minimal operational overhead in early stages.

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Frontend | Next.js 14 (App Router) | React 18 | SSR, file upload UI, job progress, video player |
| UI Components | shadcn/ui + Tailwind CSS | Latest stable | Accessible, consistent component library |
| Client State | Zustand | v4 | Lightweight global state — active job, user session |
| Server State | TanStack React Query | v5 | Async data fetching, caching, background refetch |
| Realtime | Socket.io client | v4 | Live render progress streamed from server to browser |
| API Framework | FastAPI (Python 3.11) | 0.111+ | Async REST + WebSocket, auto OpenAPI docs |
| Job Queue | Celery | v5.3 | Async tasks, fan-out groups, retries |
| Queue Broker | Redis | v7 | Celery broker and result backend |
| Database | PostgreSQL 16 | Supabase (dev) | Jobs, users, scenes, cost tracking |
| ORM / Migrations | SQLAlchemy 2 + Alembic | Latest | Async DB access and schema migrations |
| File Storage | Cloudflare R2 (S3-compatible) | — | Audio inputs, video clips, final renders |
| LLM Router | LiteLLM | v1.x | Unified interface: Claude + GPT-4o + Gemini with cost tracking |
| LLM: Scene planning | Claude Sonnet 4.5 | claude-sonnet-4-5 | Storyboard generation and quality review |
| LLM: Prompt rewrite | GPT-4o | gpt-4o | Per-scene visual prompt rewriting |
| LLM: Audio analysis | Gemini 2.0 Flash | gemini-2.0-flash | Native audio multimodal input for mood analysis |
| Audio Analysis | librosa | 0.10.x | BPM, beat frames, spectral features |
| Audio Analysis | Essentia | 2.1.x | Mood, key, danceability, genre classification |
| Stem Separation | Demucs (htdemucs) | v4 | Split vocals from backing track |
| TTS / Voiceover | ElevenLabs API | v2 Multilingual | Optional narration dubbed over scenes |
| Video Generation | Kling 1.6 API | Primary | 5-second clip generation — best quality/cost ratio |
| Video Fallback | Wan 2.1 (self-hosted) | v2.1 | RunPod GPU fallback if Kling unavailable |
| Image Generation | Flux 1.1 Pro | fal.ai API | Character reference images, keyframe stills |
| Video Assembly | FFmpeg | v6 | Stitch clips, sync audio, burn captions |
| Video Assembly | MoviePy | v2 | Python wrapper for complex assembly logic |
| GPU Infra | RunPod (spot) | A100 / H100 | On-demand burst GPU for Wan 2.1 and local Flux |
| CDN | Cloudflare CDN + R2 | — | Low-latency global video delivery |
| Monitoring | Prometheus + Grafana | Open source | Per-job cost, GPU utilisation, LLM spend, error rates |
| Containers | Docker + Docker Compose | Docker 24 | Dev/prod parity, easy worker scaling |
| Auth | Supabase Auth / NextAuth.js | Latest | JWT-based auth, OAuth (Google, GitHub) |

# 4. Music-to-Video Pipeline: Deep Dive

This is the core technical innovation. Getting this right is the difference between a video that feels musically alive and one that feels like random clips glued together.

## 4.1 Beat Map Extraction

The beat map is the foundation for all timing decisions and must be computed first, before any LLM calls.

import librosa

y, sr = librosa.load(audio_path, sr=22050)

tempo, beat_frames = librosa.beat.beat_track(y=y, sr=sr)

beat_times = librosa.frames_to_time(beat_frames, sr=sr)  # array of seconds

Scene transitions should align to every 4 or 8 beats (musical phrase boundaries), not arbitrary seconds. Store the beat_times array in the job record immediately — all downstream components read from this single source of truth.

Critical: never compute beat_times more than once per job. Store it in the database after analysis and read it from there. Recomputing it can produce slightly different results due to floating-point variance.

## 4.2 Gemini Audio Analysis

Gemini 2.0 Flash is the only commercially available LLM that accepts raw audio as a native input. Send the audio file directly — do not transcribe it first. Ask Gemini to return a JSON object with these fields:

- overall_mood — one of: energetic, melancholic, euphoric, tense, peaceful, aggressive, romantic

- energy_arc — array of { time_seconds, energy_level (0–1) } sampled every 30 seconds

- key_moments — array of { time_seconds, description } for drops, buildups, breakdowns

- suggested_visual_styles — array of 3–5 style descriptors

- genre_tags — array of genre labels

- tempo_feel — one of: slow, moderate, fast, very_fast

Chunk audio into 3-minute segments before sending to Gemini. Long audio files exceed the context window. Merge the energy_arc arrays and deduplicate key_moments by timestamp after.

## 4.3 Claude Scene Storyboard

Claude receives the combined audio analysis and generates the scene plan. Instruct Claude to output ONLY valid JSON with no markdown fences or preamble. Validate the output with Pydantic before proceeding. Each scene object must contain:

- scene_index — integer, 0-based

- start_time / end_time — floats, in seconds, aligned to beat_times

- visual_prompt — 1–2 sentences for the video model

- camera_style — one of: static, slow_pan, dolly_in, dolly_out, handheld, aerial

- color_palette — 2–3 hex codes defining the scene's dominant palette

- mood — inherited from audio analysis, overridable per scene

- transition — one of: cut, fade, dissolve (applied at the END of this scene)

## 4.4 Parallel Rendering with Celery

All scenes must render in parallel, not sequentially. This is the single most important architectural decision for performance.

from celery import group

scene_tasks = group(render_scene.s(scene) for scene in storyboard)

result = scene_tasks.apply_async()

clips = result.get(timeout=600)  # max 10 min for all scenes

Each render_scene task must: (1) rewrite the prompt via GPT-4o, (2) fetch the character reference image if applicable, (3) call Kling 1.6 API, (4) fall back to Wan 2.1 on failure, (5) upload clip to S3, (6) update scene DB record with status, cost, model used, and latency.

## 4.5 FFmpeg Assembly

Once all scene clips are confirmed complete, the assembly worker runs FFmpeg. The original audio track is always used — never the clip audio.

ffmpeg -f concat -safe 0 -i clips.txt \

-i original_audio.mp3 \

-c:v libx264 -crf 18 -preset slow \

-c:a aac -b:a 192k \

-shortest -map 0:v -map 1:a \

output.mp4

Validate the final video: duration must match audio duration +/- 0.5 seconds. If it does not, there is a sync issue in the beat-map alignment. Log the discrepancy and alert.

# 5. Development Phases & Timeline

| Phase | Name | Weeks | Key Deliverable |
| --- | --- | --- | --- |
| 1 | Audio Pipeline + Single Clip | 1–5 | Upload audio → generate one 30s video end-to-end (no UI) |
| 2 | Music → Multi-Scene Script | 6–11 | 3-minute beat-synchronised video from any music file |
| 3 | Long-Form Engine | 12–18 | 5–15 min video with full parallel rendering + fallback GPU |
| 4 | Product & Beta Launch | 19–26 | Polished UI, auth, monitoring, beta users onboarded |

## Phase 1 — Audio Pipeline + Single Clip (Weeks 1–5)

Goal: prove the core pipeline works end-to-end before adding any complexity. No UI, no auth, no database. CLI or Postman only.

### Week 1–2: Backend Scaffolding

- FastAPI project with Poetry for dependency management

- Docker Compose: FastAPI + Redis + PostgreSQL + Celery worker

- Basic job model: id, status, audio_url, created_at

- S3/R2 integration: upload audio, generate pre-signed URLs

- POST /api/jobs — creates job, enqueues Celery task, returns job ID

### Week 3: Audio Analysis

- librosa: BPM, beat_times, onset_strength

- Essentia: mood, key, genre

- Store beat map JSON in job record

- Unit tests: verify beat extraction on 5 test audio files

### Week 4: First Video Clip

- LiteLLM setup: Claude, GPT-4o, Gemini configured

- Kling 1.6 API: generate one 5-second clip from a text prompt

- Store clip in S3, return download URL

### Week 5: End-to-End

- FFmpeg: stitch 6 clips into 30-second video

- Mix original audio back in

- Full test: upload MP3 → receive 30s MP4 (API only, no UI)

## Phase 2 — Music → Multi-Scene Script (Weeks 6–11)

Goal: make the video feel musically intelligent. Cuts align to beats. Scenes reflect the song's emotional arc.

### Week 6–7: Gemini Audio Analysis

- Integrate Gemini 2.0 Flash with raw audio input

- Build and iterate AUDIO_ANALYSIS_PROMPT until JSON output is reliable

- Pydantic validation on all Gemini responses

### Week 8–9: Claude Scene Planner

- Build SCENE_PLAN_PROMPT — Claude outputs scene array JSON

- Validate: start/end times must align to beat_times ±0.1s

- GPT-4o prompt rewriting: storyboard descriptions → diffusion-optimised prompts

- Quality review pass: retry any scene scoring below 6/10

### Week 10–11: Beat-Sync + 3-Minute Video

- FFmpeg concat uses beat_times as cut points, not fixed 5s intervals

- Full test: 3-minute song → beat-synchronised MP4

- WebSocket endpoint for real-time job progress

- Basic Next.js UI: upload, status, video player

## Phase 3 — Long-Form Engine (Weeks 12–18)

Goal: support 5–15 minute videos with parallel rendering and fallback GPU. This is the hardest phase — budget extra buffer time.

### Week 12–13: Parallel Rendering

- Replace sequential rendering with Celery group fan-out

- WebSocket emits scene-level progress (e.g. '18 of 30 scenes complete')

- Per-scene retry: up to 3 attempts before marking failed

### Week 14–15: Wan 2.1 Fallback

- RunPod serverless endpoint running Wan 2.1

- Auto-switch from Kling after 2 failures or cost cap exceeded

- Record model_used and cost_usd on every scene

### Week 16: Stems + Voiceover

- Demucs stem separation: vocal track + backing track

- ElevenLabs: narration from LLM-written script segments, synced to scenes

### Week 17–18: 10-Minute Video Test

- End-to-end: 10-minute audio → video in under 20 min wall clock

- Character consistency: Flux reference image → IP-Adapter → Kling

- Cost audit: measure actual USD spend per 10-min job

## Phase 4 — Product & Beta Launch (Weeks 19–26)

Goal: turn the pipeline into a real product. Real users, auth, billing-ready, monitored.

### Week 19–21: UI Polish

- Full Next.js frontend: upload, job history, preview, download

- Progress bar with stage labels (Analysing → Planning → Rendering → Assembling)

- Style presets: Cinematic, Lyric Video, Abstract, Nature, Neon City

### Week 22–23: Auth

- Supabase Auth: email/password + Google OAuth

- User profiles: job history, render minutes used, storage quota

- Rate limiting: max 3 concurrent jobs per user

### Week 24–25: Monitoring

- Prometheus: job throughput, render time p50/p95, LLM cost, GPU cost

- Grafana dashboard: live cost burn, error rate, queue depth

- Automated alert if job cost > $15 or error rate > 5%

### Week 26: Beta

- Invite 20–50 beta users

- Embedded feedback form after every completed video

- Runbook documented: deploy, scale workers, handle outages

# 6. API Reference

All endpoints are under the FastAPI base URL. All requests except /api/health and /api/styles require Authorization: Bearer <JWT>.

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/jobs | JWT | Submit new job. Body: { audio_url, style_preset, max_duration_seconds } |
| GET | /api/jobs/{id} | JWT | Status, progress %, current stage, estimated time remaining, error details |
| GET | /api/jobs/{id}/scenes | JWT | All scenes: prompts, clip URLs, beat timestamps, cost, model used |
| POST | /api/jobs/{id}/retry | JWT | Retry failed scenes only — does not re-run analysis or planning |
| DELETE | /api/jobs/{id} | JWT | Cancel job, clean up intermediate S3 files |
| GET | /api/jobs | JWT | Paginated job list. Query params: ?page=1&limit=20&status=complete |
| POST | /api/upload/audio | JWT | Returns pre-signed S3 PUT URL. Client uploads directly. Max 200 MB. |
| GET | /api/jobs/{id}/download | JWT | Pre-signed download URL for final MP4. Valid for 24 hours. |
| WS | /ws/jobs/{id} | JWT | WebSocket: { stage, percent, scenes_complete, scenes_total, message } |
| GET | /api/styles | None | List style presets with descriptions |
| GET | /api/health | None | Dependency health: DB, Redis, S3, Kling API, GPU worker |

## 6.1 Job Status Values

| Status | Meaning | Next State |
| --- | --- | --- |
| queued | Accepted, waiting for a worker | analysing |
| analysing | Audio analysis running | planning |
| planning | LLM generating storyboard | rendering |
| rendering | Scene clips generating in parallel | assembling |
| assembling | FFmpeg stitching clips and mixing audio | complete |
| complete | Video ready — download URL available | — |
| failed | Unrecoverable error — check error_message | queued (retry) |
| cancelled | Cancelled by user | — |

# 7. Environment Variables

Never commit API keys to the repository. Use .env locally and a secrets manager (Doppler, AWS Secrets Manager, or Supabase Vault) in production. An .env.example template must be kept up to date in the repo root.

| Variable | Required | Description |
| --- | --- | --- |
| ANTHROPIC_API_KEY | Yes | Claude API — scene planning, storyboard, quality review |
| OPENAI_API_KEY | Yes | GPT-4o — visual prompt rewriting per scene |
| GOOGLE_API_KEY | Yes | Gemini 2.0 Flash — native audio mood / genre analysis |
| KLING_API_KEY | Yes | Primary video clip generation (5-second clips, 16:9) |
| ELEVENLABS_API_KEY | If voiceover | Narration synthesis — enable in job options |
| FAL_API_KEY | If Flux API | Flux 1.1 Pro via fal.ai — character reference images |
| AWS_ACCESS_KEY_ID | Yes | S3 or R2 compatible storage access |
| AWS_SECRET_ACCESS_KEY | Yes | Pair with ACCESS_KEY_ID |
| S3_BUCKET_NAME | Yes | Target bucket for all audio and video assets |
| S3_ENDPOINT_URL | Yes | R2: https://<account>.r2.cloudflarestorage.com |
| REDIS_URL | Yes | Celery broker + backend (e.g. redis://localhost:6379/0) |
| DATABASE_URL | Yes | PostgreSQL async DSN: postgresql+asyncpg://user:pass@host/db |
| RUNPOD_API_KEY | If Wan GPU | RunPod serverless GPU for Wan 2.1 fallback |
| RUNPOD_ENDPOINT_ID | If Wan GPU | Specific RunPod endpoint ID for Wan 2.1 deployment |
| SECRET_KEY | Yes | JWT signing secret — generate: openssl rand -hex 32 |
| MAX_SCENES_PER_JOB | No (default 30) | Hard cap on scene count to control GPU cost per job |
| COST_ALERT_THRESHOLD_USD | No (default 20) | Alert if single job exceeds this estimated cost |
| CELERY_CONCURRENCY | No (default 8) | Concurrent scene render tasks per Celery worker process |
| ENVIRONMENT | Yes | One of: development, staging, production |

# 8. Risk Register

These are the known risks that could derail the project. Review this list at the start of every phase.

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Visual inconsistency across clips (characters look different in each clip) | HIGH | Lock seed + prompt template per character. Use Flux reference image via IP-Adapter. Define character_consistency_mode flag in job options. |
| GPU cost per job exceeds threshold ($15+) | HIGH | Hard cap at 30 scenes. Spot instances. Compute cost_estimate before rendering — warn if over threshold. Cache repeated prompts. |
| Wall-clock render time too long (user abandons job) | HIGH | Celery group fan-out: 30 scenes in parallel on 8 workers ≈ 4 min render time. Target total < 15 min. |
| Kling API downtime blocks all jobs | MEDIUM | Auto-fallback to Wan 2.1 after 2 Kling failures. Alert on-call if Kling error rate > 10% for 5 minutes. |
| LLM generates unusable visual prompts | MEDIUM | Quality review pass — Claude scores each prompt 1–10. Retry below 6. Log all low-scoring prompts for prompt improvement. |
| Gemini returns inconsistent JSON | MEDIUM | Strict Pydantic validation. After 3 Gemini failures fall back to librosa-only analysis + Claude text description. |
| Long audio exceeds Gemini context window | LOW | Chunk into 3-minute segments. Merge energy_arc arrays. Deduplicate key_moments by timestamp. |
| FFmpeg assembly produces audio sync drift | LOW | Always use -map 1:a (original audio, never clip audio). Validate final duration vs audio duration +/- 0.5s. |

# 9. Recommended Folder Structure

Monorepo with separate top-level directories for backend (Python/FastAPI) and frontend (Next.js).

music-video-platform/

├── backend/

│   ├── app/

│   │   ├── api/          # FastAPI routers: jobs, upload, health

│   │   ├── workers/      # Celery tasks: analysis, planning, render, assemble

│   │   ├── services/     # Business logic: audio, llm, video, storage

│   │   ├── models/       # SQLAlchemy ORM models

│   │   ├── schemas/      # Pydantic request / response schemas

│   │   └── core/         # Config, DB session, logging, constants

│   ├── tests/

│   ├── alembic/          # Database migrations

│   ├── Dockerfile

│   └── pyproject.toml

├── frontend/

│   ├── app/              # Next.js App Router pages

│   ├── components/       # shadcn/ui + custom components

│   ├── lib/              # API client, hooks, utilities

│   └── public/

├── infra/

│   ├── docker-compose.yml

│   ├── docker-compose.prod.yml

│   └── prometheus/

└── .env.example          # Template for all required env vars

## 9.1 Celery Worker Types

Four distinct worker types. In development, all run in one process. In production, scale each independently:

| Worker | Queue | Tasks | Scale Trigger |
| --- | --- | --- | --- |
| analysis-worker | analysis | librosa, Essentia, Gemini audio analysis | CPU/memory — 1 per server |
| planning-worker | planning | Claude scene plan, GPT-4o review | LLM rate limits |
| render-worker | render | Kling / Wan clip generation | Primary bottleneck — scale to 10+ workers |
| assembly-worker | assembly | FFmpeg stitch, S3 upload, URL delivery | CPU/disk — 1–2 per server |

# 10. Definition of Done

A feature is not done until all criteria below are met. Use this as the checklist for every pull request.

## 10.1 Code Quality

- All new Python code has type hints and docstrings

- No hardcoded API keys, URLs, or magic numbers — all in environment config

- All Celery tasks have retry logic and a dead-letter queue handler

- Pydantic validation on all external data: LLM outputs, API responses, user inputs

## 10.2 Testing

- Unit tests for all audio analysis functions (mock librosa / Essentia calls)

- Unit tests for LLM prompt builders — mock the LLM, test prompt construction

- Integration test for the full pipeline using a 30-second test audio fixture

- Backend test coverage must not drop below 70%

- All tests pass inside Docker Compose, not just locally

## 10.3 Observability

- Every Celery task emits start, complete, and failed log events with job_id and duration_ms

- Every LLM call logs: model, tokens_used, cost_usd, latency_ms

- Every video generation call logs: model, scene_index, cost_usd, latency_ms, success/fail

## 10.4 Phase Gate Criteria

These are the hard acceptance criteria to pass before starting the next phase. Do not skip them.

| Phase | Gate: the pipeline must do this without manual intervention |
| --- | --- |
| Phase 1 → 2 | Upload any MP3 via API → receive a watchable 30-second MP4 with original audio synced. |
| Phase 2 → 3 | Upload a 3-minute song → 3-minute MP4 where cuts align to musical beats. Verified by playing both simultaneously. |
| Phase 3 → 4 | Upload a 10-minute song → full video in under 20 min wall clock, cost under $12, all 30 scenes rendered. |
| Phase 4 → Beta | 10 internal test users complete the full flow without guidance. Error rate < 5%. Grafana dashboard live. |

# 11. Communication & Working Agreements

## 11.1 Daily Rhythm

- End-of-day update every weekday: done today, doing tomorrow, blockers

- If blocked for more than 4 hours, flag it immediately — do not wait for the next update

- All decisions affecting architecture, tech choices, or timeline must be discussed before implementing

## 11.2 Decisions That Require Discussion Before Building

These have downstream consequences that are expensive to change. Always confirm first.

- Switching any technology in the stack

- Changing the scene data model or storyboard JSON schema

- Any change to how beat maps are stored or consumed

- Adding new external API dependencies

- Any change that increases per-job cost by more than 20%

## 11.3 Code Review Expectations

- All code via pull request — no direct commits to main

- PRs should be small and focused — one feature or fix per PR

- Include a short description of what changed and why

- Attach test results or a demo video/screenshot for pipeline or UI changes

## 11.4 Developer Owns End-to-End

- All backend code, Celery workers, and audio/video processing logic

- Docker Compose setup and local dev environment documentation

- Keeping secrets out of the repository (.env.example always up to date)

- Alerting when a phase gate is ready to review

- Tracking actual vs estimated GPU and LLM costs — weekly report

## 11.5 We Will Handle

- API key provisioning (Kling, ElevenLabs, RunPod, Cloudflare, OpenAI, Anthropic, Google)

- UI copy, style presets, and brand decisions

- Beta user recruitment and feedback collection

- Billing and payment integration (Phase 4+, outside this brief)

# 12. Quick Reference

## 12.1 Key Numbers

| Parameter | Value | Notes |
| --- | --- | --- |
| Sample rate | 22,050 Hz | librosa default — sufficient for beat/mood analysis |
| Clip duration | 5 seconds | Fixed for v1 — spans 4–12 beats depending on BPM |
| Scene phrase boundary | 4 or 8 beats | Cuts feel most natural at 1-bar or 2-bar phrase boundaries |
| Max scenes per job | 30 | Cap controls cost: 30 × 5s = 150s of clips |
| Gemini chunk size | 3 minutes | Chunk long audio to stay within context window |
| Target render time | < 15 min | Wall-clock time from job submission to download URL |
| Target cost | < $12 | Per 10-minute job including all LLM + GPU + storage |

## 12.2 Cost Estimates per 10-Minute Video

Estimates based on early 2025 API pricing. Monitor actual spend via Prometheus from day one.

| Component | Estimate |
| --- | --- |
| Claude Sonnet 4.5 (planning + review) | ~$0.06 |
| GPT-4o (prompt rewriting × 30 scenes) | ~$0.45 |
| Gemini 2.0 Flash (audio analysis) | ~$0.02 |
| Kling 1.6 (30 × 5s clips) | ~$6–9 |
| Flux 1.1 Pro (keyframe images) | ~$0.25 |
| ElevenLabs (optional narration) | ~$0.40 |
| S3/R2 storage + transfer | ~$0.01 |
| Total estimated range | $7–11 per 10-min job |

## 12.3 LLM Model IDs (LiteLLM format)

| LiteLLM Model ID | Provider | Use in this project |
| --- | --- | --- |
| claude-sonnet-4-5 | Anthropic | Scene storyboard, quality review, metadata |
| claude-haiku-4-5-20251001 | Anthropic | Fast/cheap tasks: captions, classification |
| gpt-4o | OpenAI | Visual prompt rewriting per scene |
| gpt-4o-mini | OpenAI | Cheap fallback for simple tasks |
| gemini/gemini-2.0-flash | Google | Native audio input — mood and genre analysis |